| Flat No |  | Other |  | Sl. No. |  |
| --- | --- | --- | --- | --- | --- |
| Company |  | Project |  | Phase |  |
| Prepared by |  | Sign |  | Date |  |
| Project Manager |  | Sign |  | Date |  |
| Stage II report no. |  |  |  |  |  |
| Checked By MD on |  | MD Sign |  | For filling | c Yes c No |
| Recommendation: c Work is satisfactorily completed. Possession may be handed over. c Minor corrections given herein to be completed before handing over possession. c Major corrections required. Do not handover possession. Request for recheck after completion of works. c Works incomplete. Check report cannot be prepared. Request for recheck after completion of works. |  |  |  |  |  |

Notes:

- Site to make request for stage IV inspection on M-codex. QC to forward request by email to Sales/CR manager with Sl No. generated by M-codex.

- Inspection to be carried out with one member of sales team and CR team + site engineer within 3 days of request.

- Site engineer shall ensure that all works are completed and the flat is thoroughly cleaned in all respects before requesting for inspection.

- Possession cannot be handed over to customer without this inspection.

- Report to be made on same day. Scanned copy to be sent to CR for uploading. Original to be sent to Ashaiya.

- Mark green tick if work is completed. Red ‘x’ if minor corrections are required. Red ‘xx’ if work not completed/needs major corrections. Mark ‘NA’ if not applicable.

Miscellaneous check (check for quality & completion):

| Modular kitchen |  | Security camera provided |  |
| --- | --- | --- | --- |
| Main door soffit quality |  | False ceiling provided by developer |  |
| No material is stored in flat |  | Properly labelled keys – 3 sets |  |
| Loft tank installed in utility |  | Kitchen granite platform and dado |  |
| Loft provided |  | Loft finishing |  |
| Water supply |  | Electricity supply |  |
| Generator backup (auto) |  | Car parking provided |  |
| Flat label |  | Car parking label |  |
| Provision of lift |  | Cleanliness of corridors + staircase |  |
| Remarks: |  |  |  |

| S No | Room/ quality check | Floor & wall tiles | Painting | Doors + hardware + door beading | Windows/ventilator + grill + hardware | Electricals – switches, switch boards, points | CP & sanitary fittings | Ratings | Painting of exposed pipes + hole packing | Air cracks are treated and painted | Seepages (Nil) | Cleanliness /removal of paint spots |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Bedroom 1 |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Bedroom 2 |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Bedroom 3 |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Drawing |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Dining |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Lobby 1 |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Utility / balcony 1 |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Utility / balcony 2 |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Utility / balcony 3 |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Kitchen |  |  |  |  |  |  |  |  |  |  |  |
| 11 | Toilet 1 |  |  |  |  |  |  |  |  |  |  |  |
| 12 | Toilet 2 |  |  |  |  |  |  |  |  |  |  |  |
| 13 | Toilet 3 |  |  |  |  |  |  |  |  |  |  |  |
| 14 | Other: |  |  |  |  |  |  |  |  |  |  |  |
| 15 | Other: |  |  |  |  |  |  |  |  |  |  |  |