Internal memo no. 912-176- Const Division					Date:0 5-08-2025

Subject: Task list, Engineers meeting MOM, E&D SOP.

Keywords: Task list, Engineers meeting MOM, E&D SOP.

- A task list as per the enclosed PDF form to be prepared by project manager or engineer incharge of site for issues that are to be discussed /clarified with MD during his site visit. File this task list along with required documents/plans and earlier task list in a single file. The format of the task list in PDF form is attached herein and uploaded on website. Ashaiya to make sure this task list is sent one day in advance. In case no issues are to be discussed – engineers to send nil task list as per format enclosed as Annexure A.

- Each member of E&D including Anjan, Ashahad, Tarun, Nagalaxmi and Rani to send email as per format enclosed as Annexure B to Soham and to relevant sites on a daily basis  between 5 & 6pm.

- From time to time respective engineers and MEP team are advised to prepare plans with the help of E&D team. It shall be the engineers responsibility to coordinate preparation of the plan on zoom with E&D members. Engineers cannot assign the task to E&D team. E&D team shall not take up the task of preparing the drawing until and unless engineers are coordinating preparation of the plan on zoom with them. Engineers shall ensure that the plans are sent to them before the zoom meeting ends. It shall be the engineers responsibility to forward the plan to Soham /Waseem/Consultant/other team members – clearly stating that they have reviewed the plans and are forwarding the same for approval/further action. Engineers shall send an email to E&D team before end of each day requesting for a time to be allotted the next day for a zoom meeting along with details of plans required + time to be allotted for their work. engineers and E&D team shall ensure that plans are marked by email to Soham/Waseem/consultant/other team members/etc.

- Sending of emails and messages on viber groups – guidelines:

  - Always mark emails to email groups rather than individuals unless absolutely necessary.

  - Send all messages and photographs on viber groups of respective sites.

- AMTZ has  been asked to have an engineers meeting on a daily basis between 2 &3 pm. Ashaiya shall join the zoom meeting whenever possible. Asha Jyothi to join the meeting without fail on a daily basis. Rahul and Venkatesh to prepare a very short MOM on a daily basis and post it on viber group by 3pm every day. Format for MOM is given in Annexure C.

Soham Modi

Annexure A - Task list – issues to be discussed with MD during site visit.

| Project |  | Date |  | Prepared by |  |
| --- | --- | --- | --- | --- | --- |

| Sl. No | Date | Description of task/issue | Remarks by MD | Issue closed |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| 2. |  |  |  |  |
| 3. |  |  |  |  |
| 4. |  |  |  |  |
| 5. |  |  |  |  |
| 6. |  |  |  |  |
| 7. |  |  |  |  |
| 8. |  |  |  |  |
| 9. |  |  |  |  |
| 10. |  |  |  |  |

Note: 1. Sort in chronological order. 2. Issues /tasks not closed in earlier site visit must be included in new task list.

Annexure B – draft email to be sent by E&D between 5 & 6pm every day.

Subject: Completed plans and task list for tomorrow.

Soham,

Today, I have completed the following plans and sending it for your review/approval:

1.

2.

3.

Today, I have completed the following plans and sending it for review/approval to the respective engineer:

1.

2.

3.

I plan to complete the following drawings/plans by tomorrow:

1.

2.

3.

Regards,

Anjan/Nagalaxmi/Tarun/Ashahad/Rani

Annexure C

Minutes of meeting by project manager/engineer.

| Company |  | Site |  |
| --- | --- | --- | --- |
| Prepared by: |  | Date |  |

Task assigned to team members.

| S.no. | Task | Assigned to |
| --- | --- | --- |

Requisitions to be prepared.

| S.no. | Details of material required | Assigned to |
| --- | --- | --- |

Follow-up for material delivery where PO is prepared

| S.no. | Details of material required | Assigned to |
| --- | --- | --- |

Follow-up for workers/contractors

| S.no. | Details of contractor/worker | Assigned to |
| --- | --- | --- |