Internal memo no. 912-176- Const Division					Date:06-08-2025

Subject: Site task list, Engineers MOM, E&D SOP.

Keywords: Site task list, Engineers MOM, E&D SOP.

- TASK LIST:

  - A task list as per the enclosed PDF form to be prepared by project manager or engineer incharge of site for issues that are to be discussed /clarified with MD during his site visit.

  - File this task list along with required documents/plans and earlier task list in a single file.

  - The format of the task list in word format is attached herein as Annexure A and uploaded on website.

  - Ashaiya to make sure this task list is sent one day in advance. In case no issues are to be discussed – engineers to send nil task list.

- E&DSOP:

  - Each member of E&D including Anjan, Ashahad, Tarun, Nagalaxmi and Rani to send email as per format enclosed as Annexure B to Soham and to relevant sites on a daily basis  between 5 & 6pm.

- Preparation of plans:

  - From time to time respective engineers and MEP team are advised to prepare plans with the help of E&D team.

  - Attach relevant plans in Pdf format. It shall be the engineers responsibility to coordinate preparation of the plan on zoom with E&D members. Engineers cannot assign the task to E&D team. E&D team shall not take up the task of preparing the drawing until and unless engineers are coordinating preparation of the plan on zoom with them.

  - Engineers shall ensure that the plans are sent to them before the zoom meeting ends.

  - It shall be the engineers responsibility to forward the plan to Soham /Waseem/Consultant/other team members – clearly stating that they have reviewed the plans and are forwarding the same for approval/further action.

  - Engineers shall send an email to E&D team before end of each day, requesting for a time to be allotted the next day for a zoom meeting along with details of plans required + hours required to complete their work.

  - Engineers and E&D team shall ensure that plans are marked by email to Soham/Waseem/consultant/other team members/etc.

- Sending of emails and messages on viber groups – guidelines:

  - Always mark emails to email groups rather than individuals unless absolutely necessary.

  - Send all messages and photographs on viber groups of respective sites.

- Engineers meeting:

  - AMTZ has  been asked to have an engineers meeting on a daily basis between 2 &3 pm. Ashaiya shall join the zoom meeting whenever possible. Asha Jyothi to join the meeting without fail on a daily basis.

  - Rahul and Venkatesh to prepare a very short MOM on a daily basis and post it on viber group by 3pm every day.

  - Format for MOM is given in Annexure C.

  - This may be extend to other sites as and when required.

Soham Modi