Modi Properties & Inv. Pvt. Ltd - Site Audit Report by N. Narendar Reddy

| Company: |  | Modi Properties Pvt. Ltd | Date of site visit: | 03.03.20 &04.03.20 |
| --- | --- | --- | --- | --- |
| Site: |  | Mayflower Platinum | Approved by: | Praveen. B |
| Visited & prepared by: |  | N. Narender Reddy | Sing |  |
| Sl No | Description |  | Remarks |  |
| 1. | QC checking files |  |  |  |
|  | - QC check RCC file |  | Yes |  |
|  | - QC check Brick work file |  | One file only maintaining for all flats , suggested each flat individual files to be put |  |
|  | - QC Check stage I |  | NA |  |
|  | - QC Check stage II |  | NA |  |
|  | - QC Check stage III |  | NA |  |
|  | - QC Check stage IV |  | NA |  |
|  | - QC Self check files RCC |  | Yes |  |
|  | - QC Self check files brick work |  | Yes |  |
| 2. | Drawing Files |  |  |  |
|  | - Block wise center line drawing file |  | Yes |  |
|  | - Block wise RCC working plan file |  | Yes |  |
|  | - Block wise brickwork file |  | Yes |  |
|  | - Block wise electrical Drg file |  | Yes |  |
|  | - Block wise plumbing Drg file |  | Yes |  |
|  | - All drawings A3 original file |  | Yes |  |
|  | - Survey plans file |  | NA |  |
|  | - Amenities block file |  | Yes |  |
|  | - Furniture design and model flat file |  | NA |  |
|  | - Cancelled Drg file |  | Yes |  |
|  | - Layout and utility drawing file. |  | Yes |  |
|  | - Compound wall drawing file |  | Yes |  |
|  | - OHT drawing file |  | NA |  |
|  | - A & A file |  | NA |  |
|  | - Possession letter file |  | NA |  |
|  | - Sanction plan file |  | Yes |  |
|  | - MOM file |  | Yes |  |
|  | - Task List file |  | Yes |  |
|  | - Schedule file |  | Yes |  |
|  | - Annexure 807(b) file |  | Yes |  |
|  | - Bill detail file |  | Yes |  |
|  | - Circular files(Blue,Black,Red) |  | a. Month of feb-20 which is issued circulars not filed b. Red file not maintain at site (Old/Cancelled circulars) |  |
| 3. | AMC Files |  | NA |  |
|  | All database files. |  | Yes |  |
| 4. | Admin Misc Files |  | a.Security, HK consolidated files not maintain b.Internet, MI camera’s Details file not maintains. |  |
| 5. | All database registers: |  |  |  |
|  | - Hire charges Register |  | Yes(Regular basis not Signing by PM & Admin) |  |
|  | - Building material Register |  | Yes(Condition poor)Regular basis not Signing by PM & Admin) |  |
|  | - General inward Register |  | Yes |  |
|  | - Out ward register |  | Yes |  |
|  | - Moment Register |  | Yes |  |
|  | - Worker ID Register |  | Yes (Condition poor) |  |
|  | - Cement register |  | Yes |  |
|  | - Electricity consumption register |  | Yes |  |
|  | - Rent record register |  | Yes (Not Updated from 1 month) |  |
|  | - Gate pass book |  | Yes |  |
|  | - Job work book |  | Yes (PM to be signed by same day on raised job sheet) |  |
|  | - Visitor Register |  | Yes |  |
|  | - 3 in 1 register |  | Yes |  |
| 6. | Log Books |  |  |  |
|  | - Bills & DC’s Log book |  | Yes |  |
|  | - Contractors Bills inward logbook |  | Yes |  |
|  | - Generator logbook |  | Not maintaining properly (not filling all columns) |  |
|  | - Turnkey contractors logbook |  | Not updated with debit tally voucher number (debited in accounts). |  |
|  | Complaints: Above given remarks to be corrected, and procedures explained to shravani,(Nandini is on leave for audited of 2days) |  |  |  |
|  | Suggestions: Material follow up to do lady engineers. |  |  |  |